# DataHub — Engineering Audit

Code Quality · Architecture · Observed Mistakes · Velocity & Timeline

Prepared for the CTO · Assessment date 2026-08-05 · Scope: full repository (/Sage/DataHub) · Method: direct measurement (git, wc, static scan) plus three parallel codebase-exploration passes. Companion to the Security Scorecard and DataHub_Executive_Overview.odt.

## 1. Executive Summary

DataHub is a functionally broad M&A / accounting platform — a multi-tenant broker↔client portal with QuickBooks Online integration and AI-assisted financial-document extraction — built at high speed by a small team over roughly three and a half months. The product breadth is genuinely impressive for the time and headcount involved. The concern is not capability; it is delivery discipline. The codebase carries the signatures of sustained sprint pressure: no automated tests anywhere, no type safety, several thousand-line "god" files, a duplicated data-access strategy, a reporting engine that was effectively built twice, and committed artifacts (databases, OAuth state, secrets) in git history.

Verdict: capable product, fragile foundation. Safe to keep operating with a hardening plan; not yet safe to scale the team or the load against without paying down the test/architecture debt.

The single highest-leverage intervention is a test harness + CI gate: 131,682 lines of financial-processing code currently ship with zero automated verification. Everything else in the remediation roadmap is safer to attempt once that safety net exists.

### Combined Scorecard

| # | Dimension | Grade | One-line rationale |
| --- | --- | --- | --- |
| 1 | Code quality & maintainability | D | 9,088-line service; 4 components >2,000 lines; heavy duplication |
| 2 | Architecture & structure | D | Supabase-vs-pg dual path; 3 schema sources; logic in controllers |
| 3 | Testing | F | 0 tests / 0% coverage on a financial-extraction pipeline |
| 4 | Type safety | F | 100% JavaScript; ~5–10% JSDoc; no compile-time checks |
| 5 | CI/CD & tooling | F | No pipeline; backend lint is echo "No lint configured" |
| 6 | Error handling & logging | C+ | No stack-trace leak (good); 31 swallowed catches; 863 raw logs |
| 7 | Repo hygiene | D- | Committed .db/.pyc/OAuth-state; duplicate " 2" files |
| 8 | Delivery discipline (git) | C | Healthy velocity; weak early commit/branch hygiene, improving |
| 9 | Security (see recap §7) | F | Auth-bypass class bugs + committed secrets (remediation in flight) |

Grades are engineering-fundamentals grades. Security carries its own full scorecard; §7 is a condensed cross-reference.

2. Codebase at a Glance

| Area | Files | Lines of code | Notes |
| --- | --- | --- | --- |
| Frontend (src/) | 152 | 69,874 | React 19 + Vite SPA (HashRouter); ~81% is component code |
| Backend (backend/src/) | 128 | 59,560 | Express / Node; pure JavaScript |
| Python (backend/python/) | 5 | 2,248 | OCR / PDF / Excel extraction; no tests or type hints |
| Total | 285 | 131,682 | Excludes node_modules / dist |

- Language: 100% JavaScript — 0 TypeScript files across the entire tree.

- Tests: 0 test files; no test runner configured in either package.json.

- Team: 10 contributors, 642 commits, over 111 days (2026-04-06 → 2026-07-24).

## 3. Code Quality

### 3.1 God-files (single-responsibility failures)

The top three backend services alone account for 15,502 lines — roughly 26% of all backend code. Files this size are effectively untestable, are the epicenter of merge conflicts, and concentrate delivery risk in a handful of developers who understand them.

| Backend service | Lines |  | Frontend component | Lines |
| --- | --- | --- | --- | --- |
| manualGlMultiYearService.js | 9,088 |  | WorkspaceCimPrep.jsx | 5,055 |
| manualReportUploadService.js | 3,829 |  | WorkspaceReconciliation.jsx | 3,788 |
| manualGlService.js | 2,585 |  | FileExplorer.jsx | 2,832 |
| financialStatementService.js | 1,915 |  | WorkspaceReports.jsx | 2,510 |
| keyReportReportService.js | 1,615 |  | WorkspaceRequests.jsx | 2,015 |

### 3.2 Testing & static analysis

Zero automated tests. No unit, integration, or end-to-end tests exist for 131,682 lines of code that computes financial statements, reconciles bank statements, and moves money-adjacent data. The backend lint script is a no-op: echo "No lint configured". The frontend has ESLint configured but nothing runs it automatically (no CI). There is no safety net against regressions — every change is validated by manual clicking.

### 3.3 Error handling & logging

- 31 swallowed / empty catch blocks (catch {}, .catch(() => {})) discard errors silently — including one in the QuickBooks OAuth token-refresh path, where a silent failure is genuinely dangerous.

- 863 console.* calls in the backend (plus 110 in the frontend) — unstructured logging with no levels, no redaction, and real risk of writing sensitive financial data to logs.

- Credit where due: the central error middleware returns { error: message } only — no stack-trace leakage to clients — and there are 706 total catch blocks, so error handling exists; it is just inconsistent.

### 3.4 Duplication & type safety

- Abandoned refactors left in the tree: keyReportSyncService.refactored.js and profitAndLossService.refactored.js sit beside their originals — it is unclear which is live. This is exactly how bugs get fixed in the wrong copy.

- No type safety: 0% TypeScript, ~5–10% JSDoc coverage. On 9,000-line files, the absence of compile-time checks massively raises the cost of every change and every debugging session.

- Positive signal: 0 TODO/FIXME/HACK markers — the debt is structural, not littered through the code as known-but-ignored shortcuts.

4. Architecture Issues

### 4.1 Dual-path data access (the #1 structural liability)

Two entirely separate database-access strategies coexist: the Supabase client (supabase.from(...), ~20 services) and raw pg connection pools (9 independent new Pool() sites, including 4 created inline in server.js). They have different timeout and error-handling behavior and no shared source of truth for connection management. This is the largest single obstacle to reasoning about, testing, or safely modifying data access.

### 4.2 No authoritative schema

- Two competing schema files — supabase/schema.sql and backend/sql/schema.sql — plus 76 migration files with 19 duplicate numbers (two 001, three 028, three 047, three 048…), so deploy order is ambiguous.

- Runtime CREATE TABLE IF NOT EXISTS in server.js creates four tables at boot, outside version control — database state is not reproducible from migrations alone.

### 4.3 Blurred module boundaries

Controllers reach directly into the database and carry business logic (e.g. controllers/messages.js ~891 lines, controllers/activity.js ~778 lines resolve roles and aggregate across a dozen tables). There is no consistent controller → service → repository layering, which is what makes the logic hard to test in isolation.

### 4.4 Integration sprawl & duplication

- QuickBooks: 26 files (7 services + 17 routes + middleware), with three separate reconciliation implementations.

- AI-provider fragmentation: Gemini, Anthropic Claude, and a Python subprocess pipeline all extract P&L / balance-sheet / GL data with no unifying abstraction — adding or swapping a provider means touching five-plus files.

- 112 scattered process.env reads with only JWT_SECRET validated at boot — a typo in any other env var name fails silently at runtime.

- Dependency bleed: backend-only packages (express, pg, multer, jsonwebtoken, bcryptjs…) are declared in the frontend root package.json, bloating the build and widening the vulnerability surface.

A remediation target state for all of the above is already drafted in docs/MODERNIZATION_PLAN.md (TypeScript monorepo, Drizzle ORM to unify the data layer, zod-validated config).

## 5. Observed Mistakes

These are concrete, evidenced missteps recoverable from history — useful less for blame than for the process fixes they imply.

| Mistake | Evidence | What it tells us |
| --- | --- | --- |
| Databases & OAuth state committed | dev-database.db, dev-database 2.db, qb-state.json in history (merge f9ed263) | No .gitignore discipline; local artifacts (and the users schema) entered version control |
| Secrets in history | .env committed then removed; live Gmail app-password in .env.example | Secrets must be rotated + purged; needs a pre-commit secret scanner |
| Byte-cache committed on purpose | Commit 3839724: "add python bytecode cache file to version control" | A misunderstanding of what belongs in git — training/process gap |
| Merge-by-copy | package-lock 2.json, package-lock 3.json, " 2" duplicates | Conflicts resolved by duplicating files rather than using merge tools |
| Reporting engine built twice | April generic P&L/BS/cash-flow suite (6c5463b) → June–July COA-driven "Key Reports" rewrite (13a9ed8, 544ea87) | MVP→production requirements gap; old report code may still lurk |
| Test bypass in production path | Commit 4800795: "allow OTP verification with a default valid code for testing" | Debug shortcuts merged into the auth path — high-risk pattern |
| Commit churn in place of staging | reports ui fix 5.0; updated code (key reports) 9.0 | Iterative debugging done through commits — noisy, hard-to-bisect history |

6. Velocity & Timeline

642 commits over 111 days (~5.8/day), 2026-04-06 → 2026-07-24, from 10 contributors. Two intense build waves (April launch, June–July "Key Reports") separated by a May consolidation dip.

### 6.1 Commit cadence by month

| Month | Commits | Relative volume |
| --- | --- | --- |
| April 2026 | 170 | ██████████████████████████████████████ |
| May 2026 | 125 | ████████████████████████████ |
| June 2026 | 184 | █████████████████████████████████████████ |
| July 2026 (to 24th) | 163 | ████████████████████████████████████ |

Sprint peaks by ISO week: W16 (69), W28 (65), W22 (64), W27 (62). Quiet weeks W19–W20 (~4–14) read as a planning / consolidation pause.

### 6.2 Team shape

| Contributor | Share | Inferred focus |
| --- | --- | --- |
| Swapnil | ~40% | Core backend / financial services |
| Aditya | ~27% | Reports & workspace UI |
| Shital | ~19% | Full-stack — CIM / questionnaire |
| 6 others + CI bot | ~14% | PR orchestration, peripheral features, automation |

Key-person risk: a triadic core team owns 86% of all commits, and the 9,088-line GL service maps onto a single owner. That concentration is why velocity was high — and why the bus factor is a real business risk.

### 6.3 Branching & integration

- 120 branches, following a branch-per-developer-per-day naming pattern (e.g. 10_07_swapnil), integrated through a long-lived data_room trunk.

- 152 merge commits (24% of history); the repo was assembled from multiple source repositories (evidence of datahub-test-env and a separate dataroom repo being merged in April–May).

- Discipline improved over time: terse early messages ("1st commit", "updated code") gave way to conventional feat:/fix:/chore: prefixes by June. Only one revert in 642 commits.

## 7. Security Recap

Security carries its own full scorecard; this is a condensed cross-reference so this document stands alone. The overall security grade is F, driven by three account-takeover-class authentication bugs plus committed live credentials — remediation is in flight on branch security/critical-fixes.

| ID | Finding | Status |
| --- | --- | --- |
| C1 | Shared static password ("123456") authenticated all client/buyer accounts | Fixed on branch (+ password-reset flow added) |
| C2 | "change_me" JWT-secret fallback → forgeable admin tokens | Fixed on branch (fail-closed at boot) |
| C3 | Live Gmail app-password + .env committed to history | Open — needs secret rotation + history purge (CTO decision) |
| H1–H7 | No login rate-limit; TLS verification disabled; QBO query injection; unvalidated uploads; risky xlsx/pdf-parse | Open — Phase 1 roadmap |

8. Prioritized Recommendations

| Priority | Action | Why now |
| --- | --- | --- |
| 1 | Stand up a test harness + CI gate (Vitest/Jest + supertest; lint + npm audit on every PR). Start with auth, multi-tenant isolation, and the extraction pipeline. | Nothing else is safe to refactor without a regression net; this is the single highest-leverage move. |
| 2 | Complete the in-flight security fixes (merge security/critical-fixes) and get a CTO decision on secret rotation + history purge (C3). | These are active exploitation risks; the code work is largely done. |
| 3 | Unify the data layer — one access strategy, one connection source, one authoritative schema. Drizzle ORM per MODERNIZATION_PLAN.md. | Removes the #1 structural liability; precondition for reliable tests. |
| 4 | Decompose the two worst god-files — the 9,088-line GL service and the 5,055-line CIM component — behind the new tests. | Directly attacks bus-factor and merge-conflict risk on the highest-churn code. |
| 5 | Hygiene sweep — delete .refactored/duplicate files, enforce backend lint, add structured logging (replace the 863 console calls), split FE/BE dependency trees. | Low-effort, immediate reduction in confusion and vulnerability surface. |
| 6 | Adopt TypeScript for new code, then migrate incrementally per the modernization plan. | Compounding return on a 132k-line untyped base; buys safety on every future change. |

9. TypeScript Migration Roadmap

Recommendation #6 above — adopt TypeScript — is significant enough to warrant its own plan. TypeScript is the highest-compounding fix for this codebase: it converts an entire class of runtime failures (the kind that a 9,088-line untyped service quietly ships) into compile-time errors, and it makes the god-file decomposition in §3 dramatically safer. The migration is designed to be additive and reversible — the existing app keeps running unchanged throughout — and to double as the vehicle for retiring the architectural liabilities in §4.

### 9.1 Goals & locked decisions

- Migrate to TypeScript across frontend and backend.

- Replace hand-rolled infrastructure with industry-standard dependencies (data access, HTTP client, validation, config, logging, tests).

- Preserve the option to extract microservices later, without paying distributed-systems overhead now.

| Decision | Choice | Rationale |
| --- | --- | --- |
| Repo topology | pnpm workspaces + Turborepo monorepo | First-class shared types; cached parallel builds; clean seam for later service extraction |
| Data-access layer | Drizzle ORM (introspect the live Postgres) | Retires the Supabase-vs-pg dual path (§4.1) and owns migrations — fixes the #1 liability |
| Backend approach | Parallel rewrite behind a gateway | Build apps/api fresh in TS; cut over per route-group with instant per-domain rollback |
| Frontend approach | Incremental, in-place TS migration | Parallel-rewriting ~70k lines of working UI is high-cost/low-return; types benefit the SPA immediately |
| Service posture | Modular monolith first | Enforce module boundaries + contracts now; extract services only where load/ownership justifies it |

### 9.2 Target architecture

Every modules/<domain> = router + service + repository + zod contract + tests, where modules talk only through typed service interfaces. That single constraint is what lets any module later be lifted into its own service with no contract change — the gateway that fronts legacy-vs-new today is the same seam that fronts services tomorrow.

datahub/                      ← pnpm workspaces + Turborepo

packages/

contracts/  zod schemas → inferred TS types (shared FE/BE API contract)

db/         Drizzle schema (introspected) + typed client + migrations

config/     zod-validated env loader; shared tsconfig / eslint / prettier

apps/

web/        React SPA (TS) · @tanstack/react-query over a typed client

api/        Express (TS) · gateway → migrated modules, else → legacy

modules/  auth · companies · folders · uploads · requests · messages ·

reports · quickbooks · extraction

legacy/       the current backend, retired domain-by-domain

### 9.3 What each standard dep replaces

| Hand-rolled today | Standard dep |
| --- | --- |
| Supabase-vs-pg dual path · 76 ad-hoc migrations (§4.2) | drizzle-orm + drizzle-kit |
| 1,647-line api.js fetch client (manual cache/loading/retry) | @tanstack/react-query + typed client |
| No request validation (implicit, unsafe payloads) | zod in contracts + validate middleware |
| 112 scattered process.env reads (§4.4) | zod env module (fail-fast at boot) |
| 863 raw console calls (§3.3) | pino + pino-http (structured logs) |
| 0 tests / no CI (§3.2) | vitest + supertest · GitHub Actions |

### 9.4 Phased roadmap

| Phase | Est. | Deliverables |
| --- | --- | --- |
| 0 — Harness | 1–2 wk | Monorepo (pnpm+turbo); packages/config (shared tsconfig/eslint/prettier); apps/api gateway forwarding 100% to legacy; CI green (typecheck + lint + test + npm audit). Ships nothing user-facing. |
| 1 — Foundations | 2–3 wk | packages/db (Drizzle, introspected from prod) + packages/contracts; auth rebuilt end-to-end as the reference domain; rate-limit + helmet + pino live on the new API. |
| 2 — Domain cutover | ongoing | Domains rebuilt & gateway-flipped in order (below); legacy code deleted per domain; god-files decomposed; FE features migrated to .tsx + react-query in parallel. |
| 3 — Harden & extract | ongoing | Strict TS (noImplicitAny); coverage targets; extract the AI extraction pipeline as microservice #1 behind a queue; retire legacy/. |

Cutover order (foundational-first, risky-last): config/contracts/db → auth (reference) → companies/users/folders → uploads/requests/messages → reports (decompose the 9,088-line GL service here) → quickbooks (largest external surface) → extraction (last, then lift to a service). New modules read/write the same Postgres via Drizzle, so legacy and new run side-by-side with no data migration and no dual-write.

Why this sequencing works: the test harness and gateway land before any rewrite, so every cutover is covered by tests and reversible via one env-driven routing flag. TypeScript adoption, the data-layer unification (§4.1), the config fix (§4.4), structured logging (§3.3), and god-file decomposition (§3.1) are not separate projects — they are all delivered as a side effect of moving each domain across this seam.

Full mechanics, per-domain Definition-of-Done, and risk mitigations are in docs/MODERNIZATION_PLAN.md.

Prepared from direct repository measurement on 2026-08-05 and three parallel exploration passes (code-quality metrics, architecture, git history). No source code was modified in producing this report. Forward-looking remediation and migration detail lives in docs/MODERNIZATION_PLAN.md; full security findings live in the Security Scorecard.