## Slide 1
DataHub Modernization
Progress update — what shipped since the technical deck
Better Auth adopted as the auth engine, and the Phase 2 core trio — companies, users, folders — built behind the gateway.
branch ba/rearch · 9 commits since the last deck · August 2026

## Slide 2
WHERE THE LAST DECK LEFT OFF
The foundation was in — Phase 2 was still ahead
▸ Monorepo + gateway. pnpm/Turborepo; apps/api fronts all traffic, default 100% → legacy.
▸ Typed + tested. strict TS, zod contracts, Drizzle, vitest + coverage gate.
▸ The module blueprint. ports/adapters; auth was the worked reference.
▸ Design system + Nix dev env. packages/ui; one-command local Postgres.
The roadmap slide said:
“Next domains (same blueprint): companies → users → folders → uploads → reports → quickbooks → extraction.”
This update: those first three are now built — plus a change to the auth engine itself.

## Slide 3
THE HEADLINE
Two things shipped since then
01
Adopted Better Auth
▸ Off-the-shelf auth engine, our own Postgres
▸ Closes the deferred audit gaps: revocation + cookie sessions
▸ Decision recorded as ADR-0007, backed by a spike
02
Built the Phase 2 core trio
▸ companies → users → folders, on the module pattern
▸ Each behind an env flag; instant rollback; main frozen
▸ Real business rules, ported at parity, fully tested

## Slide 4
AUTH ENGINE · ADR-0007
From hand-rolled to Better Auth
▸ The question. “Are we using an off-the-shelf, bulletproof auth library — or building it ourselves?”
▸ The answer. Good primitives, but a hand-rolled session layer with real gaps.
▸ The choice. Better Auth — self-hosted, identity stays in our Postgres.
▸ The method. A green spike proved it before we committed; then decided.
What it closes
▸ Revocation (M1). DB-backed sessions — log out / kill a stolen session.
▸ No localStorage JWT (M2/M3). httpOnly cookie sessions.
▸ No forced resets. existing bcrypt passwords log in unchanged.

## Slide 5
PHASE 2 — CORE TRIO
Three domains, one pattern, behind the gateway
companies
The backbone
▸ Tenant-scoped list + stats
▸ Safe-field updates
▸ 4-step cascade delete in one transaction
users
The richest rules
▸ Effective-role (pure, table-tested)
▸ Role/sub-role gating
▸ Delete-with-reassignment invariant
folders
The workspace
▸ Tree + soft-delete archive
▸ Idempotent default provisioning
▸ File-link-protected delete (409)
Each mounts at its route behind <DOMAIN>_MODULE_ENABLED · off → falls through to legacy · folders now provisions companies’ default folders.

## Slide 6
BY THE NUMBERS
Shipped, tested, and reversible
3
domains built
(companies · users · folders)
~2,700
lines of new typed
module code (excl. tests)
115
apps/api tests green
(+ contracts 23 · db 8)
~91%
statement coverage
on new code
Every domain is behind an env flag with instant rollback; main is frozen. Integration tests run against real Postgres (embedded PGlite) — the transactional cascades and idempotent provisioning are proven, not assumed.

## Slide 7
HOW WE BUILT IT
Same blueprint, decisions on evidence
▸ Copy the pattern. contract → ports → service → repo (Drizzle + in-memory) → router.
▸ Shared, not repeated. one session guard + canAccessCompany for every domain.
▸ Cross-domain via ports. no reaching into another domain’s tables.
▸ Spec first. each domain is an OpenSpec change; strict-validated.
▸ Decisions are ADRs. the auth engine choice is written down and reversible.
▸ Prove it. a spike de-risked Better Auth before a line of prod code.

## Slide 8
WHERE WE GO NEXT
Turn it on, then widen it
The near-term gate
▸ Deploy to a real environment and flip the flags
▸ That’s when the auth security fixes protect users
▸ Then retire the legacy handlers after a green soak
The remaining cutover order
▸ uploads / requests / messages — shares the folder routes we left on legacy
▸ reports — decompose the 9,000-line GL service
▸ quickbooks, then extraction — the AI pipeline (microservice #1)

## Slide 9
The core trio is in.
Next: turn it on, then keep widening — one domain at a time.
Details: docs/REARCH_LOG.md · docs/adr/0007 · openspec/changes/{companies,users,folders}-domain