## Slide 1
DataHub — Security & Modernization Update
What changed, why it matters, and what's next
Prepared for product and customers · August 2026
All work done on an isolated branch — the live product was not changed.

## Slide 2
BOTTOM LINE
Summary
• Fixed 3 critical security holes that each allowed full account takeover.
• Added the first automated tests and an automatic quality gate: 0 to 60+ tests on new code.
• Built a modern foundation (TypeScript, one database layer, an API gateway) with a safe, piece-by-piece path to migrate the rest.
• Rebuilt login and authentication and verified it end-to-end against a real database — 9 of 9 checks passed.
• Delivered a one-command developer setup and a reusable UI component library.
• Zero disruption: everything on an isolated branch, every step reversible, no customer-facing change yet.

## Slide 3
INDEPENDENT AUDIT
Where we started
Overall grade: F — not safe to run in production
• Three separate login weaknesses, each allowing account takeover — including one shared password ("123456") that logged into every client account.
• Live credentials and a copy of the database were committed into the code repository.
• 0 automated tests across roughly 132,000 lines of financial code.
• No automatic checks on new code — the build's "lint" step did nothing.
• 100% untyped JavaScript, two competing database-access methods, and single files up to 9,088 lines long.

## Slide 4
RISK REMOVED
Security — the critical fixes
Area | Before | After
Client login | One shared password logged into every client account | Per-user password + secure reset flow
App tokens | Fell back to a public default key — forgeable by anyone | Mandatory secret; server refuses to start without it
Tokens in URLs | Access tokens exposed in web addresses and logs | Removed (kept only for one required redirect)
Login abuse | No limit on password guessing | Rate-limited — blocks after repeated failures
Secrets in code | Passwords, a database file and debug data committed | Removed and blocked from returning
One item is left for your decision: rotating the old exposed credential and scrubbing it from the repository's history.

## Slide 5
CONFIDENCE TO CHANGE SAFELY
Testing & quality
Measure | Before | After
Automated tests | 0 | 60+ (covering all new code)
Test coverage of new code | 0% | 80-95%
Automatic checks on changes | None | Every change: types, lint, tests, dependency-security audit
Type safety | 0% — everything untyped | 100% of new code strictly typed
Legacy code is migrated area-by-area; new code meets the bar from day one.

## Slide 6
A BASE WE CAN BUILD ON
Modernized foundation
Area | Before | After
Project structure | Two tangled apps; backend libraries shipped to the browser | Clean workspace of apps + shared packages; faster cached builds
Database access | Two competing methods; 76 migration files (19 with duplicate numbers) | One typed database layer
Migration safety | All-at-once rewrite risk | A gateway moves traffic old-to-new one piece at a time, with instant rollback
Language | 100% JavaScript, no checks | TypeScript for all new code

## Slide 7
REFERENCE FOR THE WHOLE MIGRATION
Authentication rebuilt and proven
• Rebuilt login, password reset and sessions as the template for how every area will be modernized.
• Runs alongside the existing system behind a switch — turn on to adopt, turn off to roll back instantly.
• Verified end-to-end against a real database: 9 of 9 checks passed.
  — Login succeeds and issues a valid session; wrong passwords are rejected; password reset is safe; repeated failures are blocked (rate-limited).
• Security headers and structured logging added along the way.

## Slide 8
FASTER, RELIABLE FOR THE TEAM
Developer setup
 | Before | After
Getting started | "Install the right tools somehow, find a database somewhere" | One command sets up everything, including a local database
Consistency | Differs machine to machine | Identical for everyone (versions pinned)
Why it matters
New engineers become productive in minutes instead of a day, and "works on my machine" problems largely go away.

## Slide 9
CONSISTENCY + SPEED FOR FUTURE UI
Reusable UI building blocks
• Before: UI was copied and pasted across very large files — one screen was 5,055 lines.
• After: 13 shared, tested components (buttons, dialogs, tables, menus and more) that match the current look.
• Accessibility built in (keyboard and screen-reader support).
• Proven by swapping a real dialog in the app with no visible change to users.

## Slide 10
INDEPENDENT AUDIT -> TODAY
Scorecard: before and after
Area | Before | Now
Automatic checks (CI/CD) | F | A — runs on every change
Authentication | F | B — criticals fixed, staged rollout
Testing | F | B — new code gated, legacy pending
Type safety | F | B — new code fully typed
Architecture | D | C+ — foundation in place
Secrets management | F | C — removed & blocked; history scrub pending
"Now" reflects the modernization branch; legacy areas improve as each is migrated.

## Slide 11
NO RISK TO THE LIVE PRODUCT
Delivered with zero disruption
• All work is on an isolated branch — the live product was never modified.
• Every change is reversible; the new backend sits behind a switch that defaults to the existing system.
• 16 commits, fully documented: a plan, decision records, and a running work log.
• No customer-facing change yet — this is the groundwork that makes the next changes fast and safe.

## Slide 12
THE PLAN FROM HERE
What's next
• Turn on the rebuilt login in a staged rollout, then retire the old path.
• Rotate the one remaining exposed credential and scrub it from history (needs your go-ahead).
• Migrate the next areas — companies, documents, reporting — using the same safe, reversible pattern.
• Adopt the shared UI components across more screens.
• Add automated tests to legacy areas as they are touched.